Software development Schedule 2016

|  |  |
| --- | --- |
|  |  |
| |  |  | | --- | --- | | Project: North Shore Extension | Developer: Blue team | | Customer: Port Authority of allegheny County | | | This document details the software development schedule for the North Shore Extension. Milestone deadlines are listed middle left, and highlighted on the calendar. Sprints are listed middle right. |
|  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Milestone | date | | Work Package 1 | 9/29/16 | | Rapid protoype Completed | 10/21/16 | | work package 2 | 11/3/16 | | System completed | 11/18/16 | | documentation completed | 12/9/16 | | work package 3 | 12/15/16 | | |  |  |  | | --- | --- | --- | | Sprint | Starting | Ending | | Prepare work package 1 | 9/19/16 | 9/29/16 | | Create rapid protoype | 9/30/16 | 10/14/16 | | Create java docs | 10/14/16 | 10/18/16 | | Test Rapid Protoype | 10/18/16 | 10/21/16 | | prepare work package 2 | 10/21/16 | 10/3/16 | | develop system | 10/4/16 | 10/11/16 | | Test system | 10/11/16 | 10/18/16 | | document system | 10/18/16 | 11/9/16 | | prepare work package 3 | 11/8/16 | 11/15/16 | |

|  |  |  |  |
| --- | --- | --- | --- |
| September | October | November | December |
| |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | | M | T | W | T | F | S | S | |  |  |  | 1 | 2 | 3 | 4 | | 5 | 6 | 7 | 8 | 9 | 10 | 11 | | 12 | 13 | 14 | 15 | 16 | 17 | 18 | | 19 | 20 | 21 | 22 | 23 | 24 | 25 | | 26 | 27 | 28 | 29 | 30 |  |  | |  |  |  |  |  |  |  | | |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | | M | T | W | T | F | S | S | |  |  |  |  |  | 1 | 2 | | 3 | 4 | 5 | 6 | 7 | 8 | 9 | | 10 | 11 | 12 | 13 | 14 | 15 | 16 | | 17 | 18 | 19 | 20 | 21 | 22 | 23 | | 24 | 25 | 26 | 27 | 28 | 29 | 30 | | 31 |  |  |  |  |  |  | | |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | | M | T | W | T | F | S | S | |  | 1 | 2 | 3 | 4 | 5 | 6 | | 7 | 8 | 9 | 10 | 11 | 12 | 13 | | 14 | 15 | 16 | 17 | 18 | 19 | 20 | | 21 | 22 | 23 | 24 | 25 | 26 | 27 | | 28 | 29 | 30 |  |  |  |  | |  |  |  |  |  |  |  | | |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | | M | T | W | T | F | S | S | |  |  |  | 1 | 2 | 3 | 4 | | 5 | 6 | 7 | 8 | 9 | 10 | 11 | | 12 | 13 | 14 | 15 | 16 | 17 | 18 | | 19 | 20 | 21 | 22 | 23 | 24 | 25 | | 26 | 27 | 28 | 29 | 30 | 31 |  | |  |  |  |  |  |  |  | |